# Daily Summary of Tuesday 2026-05-05

# Scope

2026-05-05. Processed: 2 meeting transcripts.

# Activities

Weekly roadmap sync meeting (10:30-12:00):

Reviewed platform release timeline: hotfix scheduled for May 7, point release targeting May 21, and a V3 release targeting early July.

Leadership expressed concern that users will not see new features until fall if the current roadmap holds.

Discussed prioritization of infrastructure stability work versus user-facing capabilities.

Reviewed planned UI features: session history viewing, prompt saving enhancements, A/B testing capability, and citations.

Announced that a team member is departing for a startup opportunity later this month.

Discussed hiring for a research engineer role and one additional position.

Reviewed status of a clinical decision support project achieving 93% accuracy on identifying relevant radiology reports.

Discussed guard rail project focused on under-specified queries for a conversational AI system.

Reviewed transfusion prediction model in silent deployment, targeting May 13 go-live.

Discussed low-value lab testing model issues: alert firing rate at 10% of pilot levels, delaying go-live.

Presented model evaluation results comparing different LLM configurations for radiology and patient timeline automation.

Radiology automation can proceed with the newer model configuration with no code changes.

Patient timeline automation showing 71-82% timeout rates during evaluation, requiring further investigation.

Discussed value assessment methodology for automation portfolio and need to align on ROI calculations.

Architecture bi-weekly working session (15:00-16:00):

Presented solution architecture for the next-generation enterprise data platform using a cloud-based lakehouse approach.

Reviewed that the pilot phase is complete and the team is now implementing production workloads starting with finance data.

Explained conceptual architecture: data ingestion layer, transformation layer, and delivery as governed data products.

Described enclave provisioning workflow with automated infrastructure deployment via Terraform.

Discussed consumer usage lifecycle including authentication, data browsing, and automated expiry handling.

Noted that a legacy analytics vendor is being phased out and a consulting partner is assisting with knowledge transfer.

Discussed overlap and integration points with an existing research data platform.

Reviewed 13 project goals including executive reporting dashboards, research data warehouse migration, and self-service enclave provisioning.

Noted that the project charter may not be signed by the architecture review board by next week.

# Topics Discussed

Platform release cadence and the balance between infrastructure stability and user-facing feature delivery.

Model migration from an older LLM configuration to a newer one for clinical automation workloads.

Timeout and error handling in long-running LLM pipelines processing large patient contexts.

Value realization methodology for clinical automation portfolio.

Enterprise data platform architecture using federated data access rather than physical consolidation.

Enclave-based self-service analytics provisioning workflow.

Data governance and cost attribution across organizational units.

Integration between enterprise data platform and specialized research platforms.

# Decisions and Outcomes

Platform hotfix with configurable pipeline model selection to be deployed May 7. Owner: platform team.

Radiology automation to switch to newer LLM model configuration once pipeline update is deployed. Owner: automation team.

Low-value lab testing go-live delayed pending model adjustments to improve alert firing rate. Owner: data science team.

Meeting scheduled for later this week to refine platform roadmap prioritization. Owner: leadership.

Architecture solution document to be completed Thursday and reviewed with a senior colleague. Owner: architecture team.

# Open Items

Patient timeline automation evaluation showing high timeout rates requires investigation into whether production is also affected.

Logs access for the patient timeline automation remains difficult to obtain for validation.

Project charter for the data platform initiative not yet signed by the architecture review board.

Overlap between the enterprise data platform and research platform needs clarification for user guidance.

ROI calculation methodology for automation portfolio needs alignment with finance leadership.

# Possible Follow-ups

Obtain complete production logs for the patient timeline automation to validate whether timeout issues exist in production.

Schedule code review session for the patient timeline automation implementation.

Clarify user guidance on when to use the enterprise data platform versus the research platform for analytics workloads.

Complete value assessments for remaining automation solutions to support external dissemination discussions.

# Source Index

Source 1 (2026-05-05, 10:30-12:00): Weekly roadmap sync meeting transcript covering platform releases, clinical AI projects, and model evaluation results.

Source 2 (2026-05-05, 15:00-16:00): Architecture working session transcript covering enterprise data platform solution design and workflows.