# Summary of Monday 2026-05-04

# Scope

2026-05-04. Processed: 2 meeting transcripts.

# Activities

One-on-one huddle (08:00 to 08:30):

Discussed code handover timeline to an external vendor, specifically which version of the platform to transfer.

Clarified that async code syncing and code review are in progress, with a patch being finalized.

Reviewed status of product discovery meetings; a colleague is consolidating materials into a shared document site.

Discussed tracking change volume to cost in a spreadsheet; a stakeholder expressed interest in this approach.

Explored options for pulling change metrics from GitLab to supplement manual tracking.

Whiteboarded an agentic AI approach with a teammate, using notebooks with tool calls and adjustable prompts per department.

Identified two products in development (referred to internally as gateway and pathfinder) and noted the need for clearer infrastructure requirements.

Noted timeline pressure: four months remain in the fiscal year to deliver planned products.

Discussed vendor transition challenges: the new vendor has strong cloud expertise but limited healthcare data experience.

Confirmed a data platform project is proceeding to peer review this week, followed by enterprise architecture review.

Solution architecture team huddle (09:00 to 09:25):

Reviewed preparation status for an upcoming architecture review board meeting.

Confirmed reviewer assignments for scheduled reviews: automation, vendor health, and AI projects.

A colleague on PTO will present remotely during one of the board sessions.

Discussed peer review requirements; determined that two submitted assessments do not require additional peer review if non-controversial.

Agreed to conduct a group review of a complex assessment during a working session.

A senior colleague presented an example diagram from a stakeholder showing expected format for technical architecture documentation.

Debated whether to use a specific diagramming tool versus pictorial representations for architecture diagrams; a colleague will define requirements before proposing a solution.

Discussed scope of security review in relation to demand phase versus project phase.

Noted an infrastructure escalation meeting scheduled for noon regarding Azure deployment blockers due to contracting issues.

Reviewed project updates: lab instruments upgrade, healthcare mobility, documentation continuation, charge right tech proof of concept, call center design discrepancies, and vendor feedback pending.

A colleague submitted a vendor comparison (two board governance tools) with recommendations for business decision.

Discussed SSO migration for a pediatric goals project, moving from one identity provider to another.

A system is heading towards end of life; the business has not identified a replacement vendor. The demand will be placed in inactive status. A colleague will conduct independent research on emerging vendors in that space.

Announced cross-training initiative: principal architects will shadow enterprise architecture reviews to build redundancy.

A returning team member provided an update on onboarding activities and access issues.

# Topics discussed

Vendor code handover: Determining which platform version to transfer and establishing a code freeze point.

Agentic AI development: Exploring notebook-based agents with tool calls; need to clarify infrastructure requirements and delivery approach.

Product timelines: Four months remain in fiscal year; two products (gateway and pathfinder) need clearer scope and delivery dates.

Architecture diagram standards: Debate over pictorial diagrams versus a standardized diagramming tool; defining what elements are required (locations, protocols, workstations).

Security review scope: Clarifying at which project phase security reviews apply and what dependencies exist.

Azure deployment blockers: Contracting issues preventing deployment; escalation meeting scheduled to resolve.

Cross-training for EA reviews: Principal architects to shadow enterprise architecture reviews; a guide will be created.

Vendor transitions: New vendor has cloud expertise but lacks healthcare data experience; prior vendor had the inverse skillset.

System end-of-life: A system is approaching end of support; business has not identified a replacement.

# Decisions and outcomes

Code handover clarification: A colleague will send an email to the vendor team requesting confirmation of which platform version to transfer. Owner: a teammate.

Peer review waiver: Two submitted assessments deemed non-controversial; no additional peer review required. Owner: a senior colleague.

Complex assessment review: Will be reviewed in a group working session on Tuesday. Owner: the team.

Diagram requirements: A senior colleague will define required elements for architecture diagrams before the team proposes a tooling solution. Owner: a senior colleague.

System end-of-life demand: Demand record will be placed in inactive status until business re-engages. Owner: a project manager.

Cross-training guide: A colleague will prepare a guide for principal architects by end of day. Owner: a teammate.

# Open items

Code freeze point for vendor handover not yet established.

Infrastructure requirements for the two AI products (gateway and pathfinder) remain undefined.

Vendor feedback on a proposed design is pending.

Azure deployment contracting issue unresolved; awaiting outcome of escalation meeting.

Replacement vendor for end-of-life system not identified by the business.

# Possible follow-ups

Independent research on emerging vendors in the system category approaching end of life, since the business has not identified a replacement.

Confirm whether the external vendor can deliver the proposed design; mentioned as awaiting feedback.

Define infrastructure architecture requirements for the two AI products during an upcoming Wednesday meeting.

Meet with a teammate to understand an alternative perspective on agentic AI development.

# Source index

meeting-transcript-08-00.txt: One-on-one huddle transcript discussing code handover, AI product development, and vendor transitions.

meeting-transcript-09-00.txt: Solution architecture team huddle transcript covering project updates, review board preparation, and infrastructure issues.