# Daily Summary: 2026-05-05

# Scope

2026-05-05. Processed: 2 meeting transcripts.

# Activities

Weekly roadmap sync (10:30-12:00):

Reviewed platform release timeline with hotfix scheduled for May 7 and point release for May 21.

Discussed feature roadmap priorities; a senior stakeholder raised concerns about lack of user-facing features in upcoming releases.

Presented dependencies needed for June and early July releases, including approved designs by mid-May.

Announced that a team member will be leaving for an opportunity with a startup later in the month.

Discussed hiring plans for a research engineer role and a postdoc position.

Reviewed model evaluation results comparing two model variants for radiology automation.

Discussed low-value lab testing automation being on hold due to alert firing rate at 10% of pilot levels.

Confirmed transfusion automation targeting go-live on May 13.

Reviewed coronary artery calcium project achieving 93% accuracy in identifying findings from radiology reports.

Discussed guard rail project focusing on under-specified queries with assistance from a colleague on brainstorming.

Mentioned that value assessments for the automation portfolio are underway with four in good state.

Discussed chunking and context handling approaches for large payloads in automations.

Reviewed evaluation data showing one model variant has approximately double the latency of another.

Identified a discrepancy where an automation evaluation showed 70% timeout rates, requiring investigation of production logs.

Architecture working session (15:00-16:00):

Presented overview of next-generation data platform (referred to internally as a tree-themed project name).

Explained that the pilot phase is complete and the project is moving to production implementation with finance data first.

Described the platform as a logical gateway to multi-modal data across clinical, operational, financial, and research domains.

Discussed enclave provisioning workflow with automated terraform pipelines and approval processes.

Reviewed consumer usage lifecycle including authentication, data browsing, and enclave expiry management.

Confirmed that a consulting partner is helping with implementation and knowledge transfer, with plans to transition to internal staff.

Discussed that a legacy vendor is being phased out due to changing business model and support issues.

Addressed questions about self-service data onboarding capabilities within enclaves.

Discussed potential overlap with an existing research platform and the need for guidance on which platform to use for different use cases.

Confirmed that a healthcare data store will be a data source for the platform.

Noted that the project charter is still in draft state and may not be signed by the review board by next week.

# Topics Discussed

Platform release cadence and timeline for the next three months.

Trade-offs between infrastructure stability work and user-facing feature development.

Model performance evaluation comparing latency, timeout rates, and context handling across model variants.

Automation pipeline issues including low alert rates and high timeout rates requiring investigation.

Next-generation data platform architecture using cloud-based analytics with federated governance.

Enclave provisioning and lifecycle management for data consumers.

Vendor transition from a legacy analytics platform to an internally managed solution.

Data engineering self-service capabilities and agentic AI workload support.

Integration points between the new platform and existing research infrastructure.

# Decisions and Outcomes

Model update for radiology automation: Proceeding with configuration update to use newer model variant. Owner: automation team member.

Transfusion automation go-live: Targeting May 13. Owner: implementation team.

Low-value lab automation: On hold pending investigation of alert rate discrepancy. Owner: data science team.

Roadmap planning meeting: Scheduling a follow-up meeting to refine priorities. Owner: platform leadership.

Chunking design: Current approach approved with enhancements added to backlog. Owner: platform team.

Value assessments: Four automations in good state; targeting review within two to three weeks. Owner: analytics team.

# Open Items

Production logs for one automation need to be obtained to investigate discrepancy between evaluation timeout rates and reported production behavior.

Referral workflow for one clinical project remains unresolved and differs from prior successful implementations.

Project charter for the data platform is still in draft state awaiting signature.

Integration between new platform enclave provisioning and existing research request processes (including IRB workflows) not yet designed.

Guidance needed on when to use the new data platform versus the existing research platform for overlapping use cases.

# Possible Follow-ups

Independent investigation of splunk logs to determine actual timeout rate in production for the automation showing evaluation discrepancies.

Coordination with the clinical team to understand flowsheet data availability for improving lab automation alert rates.

Pre-reading of the data platform solution document before the Thursday continuation session.

Review of value assessment methodology to ensure consistency with financial stakeholder expectations.

# Source Index

Source 1 (2026-05-05, 10:30-12:00): Weekly cross-functional sync meeting transcript covering platform roadmap, automation updates, and model evaluations.

Source 2 (2026-05-05, 15:00-16:00): Architecture working session transcript covering next-generation data platform design and workflows.