# Summary of Monday 2026-05-12

# Scope

2026-05-12. Processed: 3 meeting transcripts, 2 markdown notes.

# Activities

Weekly roadmap sync (10:30-12:00):

Reviewed adoption dashboard showing 2,671 activated users for an AI clinical assistant tool.

Discussed user feedback themes: missing structured data (flow sheets, vital signs) and recency errors.

Reported downstream impacts from a recent model update requiring prompt conversion support.

Announced Thursday release of prompt-saving workflow enhancements and containerized data reader application.

Reviewed requirements documents for two automation products in development.

Reported pipeline issues with a clinical automation dropping patients due to retry logic failures.

Presented pivot from document-based extraction to a standards-first approach for a clinical data store.

Completed loading 1,000 test patients for validation with target completion in two weeks.

Enterprise architecture review (13:00-14:00):

Reviewed a drug preference lookup tool for gastroenterology providers to reduce prior authorization denials.

Tool provides coverage information based on payer and drug class to support clinical decisions.

Discussed identity architecture for cross-affiliate access using cloud-based authentication.

Presented next-generation data platform architecture for enterprise architecture board preparation.

Reviewed conceptual architecture with multi-cloud data federation using a lakehouse pattern.

Discussed data enclave provisioning model for research workspaces with automated lifecycle management.

Walked through three workflow diagrams: consumer onboarding, usage lifecycle, and internal asset development.

Identified need for measurable success criteria beyond qualitative capability goals.

Architecture working session (15:00-16:00):

Prepared presentation on architecture team activities for upcoming all-hands meeting.

Discussed challenges with solution architecture engagement timing and value perception.

Proposed a fast-pass framework to incentivize early project engagement with architecture teams.

Presented concept of iterative value chain from ideation through implementation planning.

Reviewed medical device reference architecture patterns for laboratory analyzers.

Discussed compliance challenges with embedded operating systems and vendor-managed firmware.

Proposed umbrella exception approach for device security standards to enable faster governance.

# Topics Discussed

AI clinical assistant adoption metrics and user feedback patterns.

Model update impacts on existing prompts and output quality.

Drug prior authorization workflow optimization using lookup tools.

Cross-affiliate identity and authentication architecture for shared platforms.

Enterprise data platform architecture using lakehouse and data mesh patterns.

Research enclave provisioning and lifecycle management automation.

Architecture team value proposition and engagement timing challenges.

Medical device governance and security compliance patterns.

Clinical data store pivot from document-based to standards-first extraction.

# Decisions and Outcomes

Dashboard baseline: Target publishing adoption dashboard by end of next week after collecting team feedback by Monday. Owner: analytics lead.

Drug lookup tool: Approved for pilot with administrative staff using cloud-based authentication. Owner: application team.

Data platform review: Enterprise architecture review cannot complete until project charter is signed. Owner: project lead.

Enclave definition: Agreed to add explicit definition of data enclave concept to architecture documentation. Owner: solution architect.

Diagram standard: Architecture team will use a standardized initial deployment view format for reviews. Owner: architecture lead.

# Open Items

Success metrics for data platform remain qualitative; quantitative measures need to be defined with business stakeholders.

Automation pipeline error handling logic requires code review to address patient drop-off issue.

Cross-affiliate access request workflow between separate service desk instances remains undefined.

Citation feature scope for automations needs design agreement across UI and backend teams.

Fast-pass governance framework details not yet defined; execution plan and metrics pending.

# Possible Follow-ups

Conduct comparative analysis of model outputs before and after the recent update to quantify impact on response quality.

Define identity attributes needed to support dynamic group membership for cross-affiliate data platform access.

Document device compliance exception criteria to enable umbrella waiver approach for laboratory analyzers.

# Source Index

Source 1 (2026-05-12, 10:30-12:00): Team sync meeting transcript covering product roadmap, adoption metrics, and technical updates.

Source 2 (2026-05-12, 13:00-14:00): Architecture review meeting transcript covering two solution reviews and project charter discussion.

Source 3 (2026-05-12, 15:00-16:00): Architecture working session transcript covering team strategy and device patterns.