# Summary of Wednesday 2026-05-07

# Scope

2026-05-07. Processed: 5 meeting transcripts, 4 supplementary notes files.

# Activities

Solutions architecture review (10:30-11:00):

Participated in kickoff meeting for marketing analytics data platform initiative.

Reviewed scope covering all phases of marketing data consolidation.

Explained the architecture review board process and milestones to stakeholders.

Confirmed the project will use the next-generation data platform (Databricks-based).

Noted that a free connector trial for one data source expires in June.

Requested access to SharePoint documentation containing requirements and data source inventory.

PMO representative agreed to establish recurring meeting cadence.

Architecture review board (12:00-12:46):

Three projects received approval from the board.

First project: migration of a radiology workflow system to virtual servers and updated operating systems; waiver for authentication integration approved with remediation deadline of March 2027.

Second project: 3D medical imaging software for surgical planning; migration from prior data center to healthcare environment.

Third project: autonomous medical coding platform for radiology billing using an LLM vendor; pilot scoped for approximately 625,000 coded accounts per year.

Agent approach review (13:00-13:32):

Discussed design considerations for a patient routing agent (evaluation of multiple care locations).

A colleague shared experience that exposing a general-purpose data orchestrator directly to an agent produced unreliable results.

Agreed that tools should be decomposed into smaller, semantically meaningful functions (notes, labs, orders) rather than a monolithic call.

Referenced a published benchmark for agent-based EHR systems that uses a similar decomposed approach.

Discussed span-of-control analogy: limiting an agent to approximately 10 tools to avoid selection errors.

Raised open questions about evaluation strategy when user-configurable criteria may change after deployment.

Proposed a model where requesting teams opt in or out of rigorous evaluation, analogous to on-label versus off-label use.

Research platform architecture discussion (15:00-16:07):

Joined session to lead architecture for a standalone research intake application replacing an earlier pilot.

Confirmed initial deployment environment as GCP with a design principle of environment-agnostic tooling (Docker, Terraform) to support future migration.

Discussed authentication requirements across multiple affiliates.

Estimated phase-one scope at approximately 150 active studies across three clinical research groups.

Agreed on a three-tier environment structure: development, combined UAT/staging, and production.

Discussed agent prompt and tool definitions to be managed as code in the CI/CD pipeline rather than external file storage.

Discussed knowledge-base content ingestion from a SharePoint site with an approval workflow.

Invited to a hands-on session with a cloud vendor on May 20, pending schedule availability.

Recurring weekly meeting established for Thursdays 15:00-16:00.

# Topics Discussed

Marketing analytics data platform requirements and data sources for dashboards.

Transition from legacy data warehouse to next-generation Databricks platform.

Architecture review board approvals for three initiatives (workflow system migration, 3D imaging software, autonomous coding).

Agent design patterns: monolithic versus decomposed tool sets for LLM agents.

Evaluation strategy for agentic applications with configurable criteria.

Research intake platform architecture and environment selection (GCP with portability constraints).

Authentication federation across multiple healthcare affiliates.

CI/CD pipeline design for agent prompt and tool versioning.

Knowledge-base ingestion workflow with peer-review approval.

# Decisions and Outcomes

Marketing data platform: demand confirmed to proceed through solution architecture process; recurring meetings to be scheduled. Owner: PMO representative.

Architecture review board: three projects approved to proceed. Owner: respective project leads.

Agent tools: agreement to decompose data orchestrator into smaller, semantically scoped functions. Owner: unassigned (design team).

Research platform environment: initial build in GCP with environment-agnostic tooling as a design principle. Owner: architecture lead.

Research platform environments: three-tier structure (dev, UAT/stage, prod) confirmed. Owner: architecture lead.

Agent configuration: prompts and tools to be managed in code via CI/CD, not external file storage. Owner: unassigned.

Research platform meeting cadence: weekly Thursdays 15:00-16:00. Owner: project organizer.

# Open Items

Marketing platform: outstanding credential and access setup for data connector trial.

Marketing platform: project charter and BPMN workflow diagrams not yet drafted.

Agent evaluation: no clear decision on how to handle accuracy guarantees when criteria are user-configurable.

Research platform: migration path for in-flight studies not yet determined.

Research platform: model selection (cloud-native models versus centralized AI hub) not finalized.

Research platform: load-balancing and scaling strategy for container apps to be defined.

# Possible Follow-ups

Review SharePoint documentation for marketing data platform requirements and data source inventory.

Evaluate the published physician benchmark framework for applicability to agent tool design.

Coordinate with authentication team regarding authority manager implementation for research platform future phases.

Confirm availability for cloud vendor hands-on session on 2026-05-20.

# Source Index

Source 1 (2026-05-07, 10:30-11:02): Solutions architecture review meeting transcript.

Source 2 (2026-05-07, 12:00-12:46): Architecture review board meeting transcript.

Source 3 (2026-05-07, 13:00-13:32): Agent approach review meeting transcript.

Source 4 (2026-05-07, 13:00): Agent approach review supplementary notes.

Source 5 (2026-05-07, 15:00-15:05): Architecture bi-weekly working session transcript (brief attendance).

Source 6 (2026-05-07, 15:00-16:07): Research platform architecture discussion meeting transcript.

Source 7 (2026-05-07, 15:00): Research platform architecture discussion supplementary notes.